◆  ◆  ◆

PaatKotha  ·  পাটকথা

সোনালি আঁশের গল্প, আপনার ঘরে  —  The golden fibre story, brought home

Product Requirements Document + Market Analysis

পাট পণ্যের ই-কমার্স ওয়েবসাইট ও মোবাইল অ্যাপ — সম্পূর্ণ পরিকল্পনা

| Item | Value |
| --- | --- |
| Version / Date | v1.0 · 27 September 2026 |
| Owner | Sifat (⟨PLACEHOLDER⟩ business legal name) |
| Business model | B2C online retail of jute products + B2B bulk / corporate / custom-logo quotes |
| Platforms | Website (phase 1) → Android app (phase 2) → iOS app (phase 3) |
| Builder | Perplexity Computer (AI agent) builds & deploys; owner reviews each phase |
| Stack | Next.js + TypeScript + Tailwind on Vercel · Supabase (Postgres, Auth, Storage) · Flutter app · SSLCommerz + COD |
| Brand name | PaatKotha / পাটকথা — ⟨PLACEHOLDER⟩ (see §4) |

All prices, fees and targets in this document marked ⟨PLACEHOLDER⟩ or to confirm are assumptions. Fixed third-party facts (fees, rules, market numbers) are cited in §25 and must be re-checked before signing up.

Contents  /  সূচিপত্র

Change log

| Version | Date | Change |
| --- | --- | --- |
| v1.0 | 27 Sep 2026 | First complete PRD: market analysis, brand, catalog, pricing engine, Perplexity build plan, web + app spec, roadmap. |

# 1. Executive summary  /  সারসংক্ষেপ

PaatKotha is a Bangladeshi jute-products brand selling eco-friendly bags, home décor, table linen and gifts online to urban customers (B2C), and taking bulk / custom-logo orders from companies, NGOs, events and shops (B2B). Bangladesh grows most of the world's jute and diversified jute products now get a 10% export cash incentive, while plastic-bag laws and eco-awareness keep pushing demand. The gap is not supply — it is a trustworthy, well-designed, easy-to-order brand.

বাংলায়: আমরা একটি আধুনিক পাট পণ্যের ব্র্যান্ড বানাবো — শহরের ক্রেতাদের জন্য অনলাইনে ব্যাগ, হোম ডেকোর, গিফট বিক্রি (B2C), আর কোম্পানি/ইভেন্টের জন্য লোগো প্রিন্ট করা ব্যাগ ও পাইকারি অর্ডার (B2B)। প্রথমে ওয়েবসাইট, তারপর Android অ্যাপ, তারপর iOS।

## 1.1 Goals (first 6 months)

| Goal | Metric | Target (to confirm) |
| --- | --- | --- |
| Launch a fast, trustworthy store | Website live with payments + COD | Week 6 |
| Win first customers | Paid/confirmed B2C orders per month | 150 by month 3 · 400 by month 6 |
| Open B2B channel | Quote requests / month · conversion | 15 requests · 30% won |
| Healthy COD | COD delivery success rate | ≥ 85% (phone confirmation) |
| Repeat & app adoption | Repeat-customer rate · app installs | 20% · 1,000 installs by month 6 |
| Quality | Lighthouse mobile performance / accessibility | ≥ 90 / ≥ 95 |

## 1.2 Phase-1 scope

| IN (phase 1 — website) | OUT (later) |
| --- | --- |
| Bangla-first bilingual storefront (বাংলা / English) | Multi-vendor marketplace |
| Catalog with variants, bundles, coupons | Loyalty points, referral wallet |
| Cart, guest checkout, phone OTP login | Live chat bot (use WhatsApp link in phase 1) |
| COD + SSLCommerz (bKash, Nagad, Rocket, cards) | International shipping & USD pricing |
| B2B quote request + custom-logo calculator + 50% deposit | Courier API auto-booking (phase 2) |
| Admin panel: products, orders, quotes, customers, settings, roles | Mobile apps (phase 2–3) |
| Order tracking page, SMS notifications, legal pages, SEO | Wholesale price lists per customer |

# 2. Market analysis  /  বাজার বিশ্লেষণ

## 2.1 Key numbers

| Fact | Figure | Source |
| --- | --- | --- |
| Bangladesh share of world jute production | ≈ 58% | FAO via DHL [S1] |
| Jute & jute goods exports FY2025-26 | US$ 883.7 million, +7.75% YoY | EPB via TBS [S2] |
| Total BD exports FY2025-26 (context) | ≈ US$ 48 billion | TBS [S2] |
| Diversified jute products officially listed | 282 items (bags, décor, textiles, footwear…) | Financial Express [S3] |
| Export cash incentive FY2026-27 | 10% diversified jute products · 5% hessian/sacking/CBC · 3% yarn/twine | Bangladesh Bank via Jago News [S4] |
| Mandatory Jute Packaging Act | 19 commodities must use jute packaging; enforcement weak (1,399 cases Jul 25–Jun 26) | Mongabay [S5] |
| Domestic jute sack/bag need (2023 est.) | ≈ 1.2 billion units / year | Mongabay [S5] |
| Courier: Dhaka base rate / COD charge | ৳55–70 · 0–1% | Banikh (Jul 2026) [S6] |
| Payment gateway SSLCommerz | ৳25,500 one-time setup · 2.5% per txn (3.5% AMEX) | SSLCommerz [S7] |

## 2.2 What this means

- Supply is abundant and cheap — Bangladesh is the world's jute base; products can be sourced from artisan groups, small factories and JDPC-listed entrepreneurs (JDPC publishes an entrepreneur list) [S8].

- Demand is shifting to diversified, designed products — the growth story is in bags, décor and lifestyle goods, not raw fibre or sacks.

- Domestic market is under-branded — plastic still wins on price; jute wins on style, gifting and 'eco' identity. A brand with good photos, clear prices and reliable delivery can stand out.

- B2B is the fastest cash — corporate events, seminars, NGOs, weddings and shops order 50–1,000 bags at a time; one order can equal a month of B2C sales.

- Export is a phase-3 upside — 10% cash incentive, but needs ERC, jute goods export license and buyer trust; the website doubles as the export catalogue.

## 2.3 Target segments

| Segment | Who | What they buy | Channel |
| --- | --- | --- | --- |
| Urban eco-shoppers | 18–40, Dhaka/Chattogram/Sylhet, mobile-first | Totes, handbags, baskets, décor | Facebook/Instagram ads → website/app |
| Gift buyers | Eid, Pohela Boishakh, weddings, birthdays | Hampers, bundles, table sets | Seasonal campaigns, bundles |
| Corporate / NGO / events | Admin, HR, procurement, event managers | Custom-logo bags, gift sets, folders | B2B page, LinkedIn, direct sales, WhatsApp |
| Retail shops / resellers | Gift shops, boutiques, F-commerce pages | Wholesale mixed lots | B2B quote form |
| Export buyers (later) | EU/US/ME importers, Etsy-style retailers | Custom manufacturing | English site + catalogue PDF |

## 2.4 Competition

| Type | Examples | Their strength | Our angle |
| --- | --- | --- | --- |
| Lifestyle chains | Large craft/lifestyle retailers with jute sections | Trust, stores | Specialist jute range, faster online ordering, B2B calculator |
| F-commerce pages | Many small Facebook jute sellers | Low price | Real website, fixed prices, tracking, returns policy, quality photos |
| Marketplaces | Daraz and similar | Traffic | Own brand + direct customer relationship; can also list there later |
| Factories / exporters | Jute mills, JDPC entrepreneurs | Scale | Design, small MOQ (50), online quotes |

## 2.5 SWOT

| Strengths | Weaknesses |
| --- | --- |
| Local sourcing, low cost · eco story · B2B+B2C mix · modern tech | New brand, no reviews · quality consistency across artisans · COD return risk |

| Opportunities | Threats |
| --- | --- |
| Plastic bans & eco trend · 10% export incentive · corporate gifting · festivals | Cheap plastic/synthetic · copycats · courier delays · fake COD orders |

## 2.6 Simple unit economics (example — ⟨PLACEHOLDER⟩)

| Classic Tote, sold online | Amount |
| --- | --- |
| Selling price | ৳450 |
| Product cost from supplier | ৳200 ⟨PLACEHOLDER⟩ |
| Packaging + label | ৳20 ⟨PLACEHOLDER⟩ |
| Payment fee if paid online (2.5%) | ≈ ৳11 |
| Delivery | Customer pays (৳70/৳100/৳130) — free above ৳2,500 is absorbed |
| Ad cost per order (Facebook) | ৳80 ⟨PLACEHOLDER⟩ |
| Contribution per tote | ≈ ৳139 (31%) |

Rule of thumb: keep product cost ≤ 45% of price for B2C; B2B can run at 20–30% margin because volume is high and ad cost is near zero.

## 2.7 Licences & registration checklist

| Item | Needed for | When |
| --- | --- | --- |
| Trade licence (city corporation / union) | Everything; bank account; gateways | Week 0 |
| e-TIN + business bank account | Gateway settlement, invoices | Week 0 |
| bKash/Nagad merchant or SSLCommerz account | Online payments | Week 0–2 (approval takes time) |
| VAT/BIN registration | Corporate B2B invoices (many companies ask for it) | Before first big B2B order |
| DBID (Digital Business ID) — verify | Recommended for e-commerce in BD | Week 1 |
| ERC + Jute Goods Export Licence (Dept. of Jute) | Export only | Phase 3 |
| Factory / fire / environment licences | Only if you run your own workshop | If applicable |

Source for licences: FM Associates guide [S9]. Confirm with a local lawyer/accountant — this is not legal advice.

# 3. Users, roles & personas

| Role | Can do | Cannot |
| --- | --- | --- |
| Guest | Browse, cart, checkout with phone, request B2B quote, track order by ID+phone | See order history |
| Customer | All guest actions + account, addresses, order history, reorder, wishlist, delete account | Admin |
| B2B customer | Customer + saved company profile, view quotes, pay deposit/balance | Change quoted price |
| Owner (admin) | Everything incl. prices, settings, staff, reports | — |
| Order manager | Confirm COD orders, update statuses, courier IDs, customers | Prices, settings, staff |
| Packing staff | See 'confirmed' queue, mark packed | Customer phone/address edits, money |
| B2B sales | Quotes: view, price, send, update production status | B2C settings |

## Personas

- Nadia, 27, Dhaka — office worker, shops on phone at night, wants a stylish tote under ৳600, pays with bKash, needs delivery in 2 days.

- Rafiq, 38, HR manager — needs 300 logo-printed bags for a seminar in 3 weeks, needs a PDF quotation + VAT invoice, pays by bank.

- Shila, 45, Chattogram — buys gift hampers for Eid, prefers COD and Bangla interface, calls to confirm.

# 4. Brand identity  /  ব্র্যান্ড

Brand name — ⟨PLACEHOLDER⟩ Working name: PaatKotha / পাটকথা ("the jute story"). Alternatives: Sonali Aansh (সোনালি আঁশ), JuteGhor (পাটঘর), Aansh & Co. (আঁশ). Before using: search trademark (DPDT), domain availability (.com + .com.bd), Facebook/Instagram handle. Pick one that is free on all. Logo: not yet made. Brief: a stylised jute leaf/fibre loop forming a ‘প’ or a woven knot; one-colour version must work in Leaf Green and in white.

## 4.1 Colour palette

| Swatch | Token | Hex | Use |
| --- | --- | --- | --- |
|  | Jute Gold | #C8A165 | brand accent, highlights, badges (never for body text on white) |
|  | Deep Jute | #8A6A35 | hover of gold, icons, small accents on cream |
|  | Leaf Green | #1F4D3A | primary buttons, header, links, eco badges |
|  | Forest | #143528 | footer background, pressed states, headings |
|  | Cream | #F7F1E3 | page background, cards |
|  | Sand | #EADFC8 | section bands, borders, input backgrounds |
|  | Terracotta | #B5543C | sale price, CTA 'Request Quote', alerts |
|  | Ink | #2B2A26 | body text |
|  | White | #FFFFFF | cards on sand, text on green/clay |

Contrast rules Text on Jute Gold (#C8A165) must be Ink (#2B2A26) or Forest – never white. White text allowed only on Leaf Green, Forest and Terracotta. Body text is Ink on Cream/White (contrast > 12:1). Prices use Ink; sale price Terracotta + struck-through old price in #6B665C.

## 4.2 Typography

| Use | Font | Rule |
| --- | --- | --- |
| Bangla headings | Noto Serif Bengali 600/700 | 1.3 line-height |
| Bangla body | Hind Siliguri 400/500/600 | ≥ 1.6 line-height, min 16px mobile |
| English headings | Fraunces 600 | Only for English UI |
| English body / numbers | Inter 400/500/600 | Tabular numbers for prices |

## 4.3 Shape, imagery, voice

- Shape: radius 12px cards / 999px pills; soft shadow 0 6px 20px rgba(43,42,38,.08); subtle woven-jute texture only as section background at ≤6% opacity.

- Photos: natural daylight, cream/sand backgrounds, real hands & homes; always show scale (a tote on a shoulder, a basket with items). Same angle set per product: front, side, detail/texture, in-use, size guide.

- Icons: rounded line icons (Lucide/Phosphor), 1.75px stroke, Leaf Green.

- Voice: warm, simple, proud of Bangladesh. Example: “হাতে বোনা, মন দিয়ে তৈরি — প্রতিটি ব্যাগে আছে বাংলার সোনালি আঁশ।” / “Hand-woven with care — every bag carries Bangladesh’s golden fibre.”

- Never say ‘100% eco’ unless verified; say ‘natural jute, biodegradable’. No fake discounts (no inflated ‘old price’).

# 5. Catalog  /  পণ্য তালিকা

Starting catalog of 14 B2C products + 1 bundle + 4 B2B offers. Prices are ⟨PLACEHOLDER⟩ — replace with real prices from your supplier costing (§2.6). Admin can edit every price later; nothing is hard-coded.

| ID | Product (EN / বাংলা) | Category | Variants → price |
| --- | --- | --- | --- |
| P01 | Classic Jute Tote Bag ক্লাসিক পাটের টোট ব্যাগ | Bags | Natural: ৳450 Dyed (Green/Maroon): ৳450 |
| P02 | Jute Laptop Bag 15.6" পাটের ল্যাপটপ ব্যাগ ১৫.৬" | Bags | Standard: ৳1,450 |
| P03 | Ladies Jute Handbag লেডিস পাটের হ্যান্ডব্যাগ | Bags | Standard: ৳950 |
| P04 | Large Jute Shopping Bag বড় পাটের বাজারের ব্যাগ | Bags | Standard: ৳380 |
| P05 | Jute Storage Basket পাটের স্টোরেজ ঝুড়ি | Home Décor | Small: ৳450 Medium: ৳650 Large: ৳850 |
| P06 | Jute Floor Rug পাটের ফ্লোর ম্যাট/রাগ | Home Décor | 2×3 ft: ৳1,200 3×5 ft: ৳2,400 |
| P07 | Jute Cushion Cover 16×16 পাটের কুশন কভার ১৬×১৬ | Home Décor | Standard: ৳350 |
| P08 | Jute Table Runner পাটের টেবিল রানার | Kitchen & Table | Standard: ৳550 |
| P09 | Jute Placemat (set of 6) পাটের প্লেসম্যাট (৬টি) | Kitchen & Table | Set of 6: ৳900 |
| P10 | Jute Coaster (set of 6) পাটের কোস্টার (৬টি) | Kitchen & Table | Set of 6: ৳250 |
| P11 | Jute Wall Hanging পাটের ওয়াল হ্যাঙ্গিং | Home Décor | Standard: ৳750 |
| P12 | Jute Plant Hanger পাটের শিকা (প্ল্যান্ট হ্যাঙ্গার) | Home Décor | Standard: ৳400 |
| P13 | Jute File Folder পাটের ফাইল ফোল্ডার | Office & Stationery | Standard: ৳300 |
| P14 | Jute Gift Hamper Box পাটের গিফট হ্যাম্পার বক্স | Gifts | Standard: ৳1,500 |

## 5.1 Product data fields

- Name (bn, en), slug, category, short + long description (bn, en), care instructions, dimensions (cm), weight (g), material/composition, handmade flag, origin district, lead time.

- Variants: key, label (bn/en), price, compare-at price (optional, must be real), SKU, stock quantity, image set.

- Stock policy: ready stock items decrease stock on confirmation; show ‘স্টকে নেই’ at 0 and allow ‘Notify me’. Made-to-order items show lead time instead of stock.

- SEO: meta title/description per language, alt text per image.

## 5.2 Bundle

| Bundle | Contains | Full price | Bundle price |
| --- | --- | --- | --- |
| Eco Home Starter ইকো হোম স্টার্টার | 2 × Jute Cushion Cover 16×16 1 × Jute Table Runner 1 × Jute Coaster (set of 6) | ৳1,500 | ৳1,350 (−10%) |

## 5.3 B2B offers

| ID | Offer | Pricing |
| --- | --- | --- |
| B01 | Custom Promotional Jute Bag কাস্টম লোগো প্রিন্ট পাটের ব্যাগ | MOQ 50 · tiers: 50–199: ৳180 · 200–499: ৳160 · 500+: ৳140 Logo print +৳25/pc · setup ৳1,500/design · 50% advance · 10–15 days |
| B02 | Corporate Gift Set কর্পোরেট গিফট সেট | Quote-based: request → admin sends quote → customer accepts → deposit |
| B03 | Hessian / Sacking Bags (bulk) হেসিয়ান / বস্তা (পাইকারি) | Quote-based: request → admin sends quote → customer accepts → deposit |
| B04 | Export / Custom Manufacturing এক্সপোর্ট / কাস্টম অর্ডার | Quote-based: request → admin sends quote → customer accepts → deposit |

# 6. Pricing engine  /  দাম হিসাবের নিয়ম

Golden rules (must be followed by website, admin and app) 1. All prices, fees, tiers, thresholds live in ONE place: the database (products, variants, settings tables). Never hard-coded in UI or app. 2. The server calculates every total (`/api/v1/cart/quote`). Browser/app only display it; they never send a trusted price. 3. Every order stores a price snapshot (unit price, discount, delivery, total) — later price changes don’t alter old orders. 4. Customer always sees the calculation, e.g. “২ × ৳৪৫০ = ৳৯০০”. 5. The worked examples below are automated tests in every layer (server, admin, app).

## 6.1 B2C formula

- line = variant.price × qty;  bundle line = round(Σ items × (1 − bundle%)) × qty

- subtotal = Σ lines;  discount = round(subtotal × coupon%)  (one coupon per order)

- delivery = 0 if (subtotal − discount) ≥ ৳2,500, else zone fee (dhaka_city: ৳70, dhaka_sub: ৳100, outside: ৳130)

- total = subtotal − discount + delivery;  gateway fee is NOT added to the customer (absorbed).

| # | Case | Subtotal | Discount | Delivery | Total |
| --- | --- | --- | --- | --- | --- |
| T1 | 1 Tote → Dhaka city | ৳450 | — | ৳70 | ৳520 |
| T2 | 2 Tote + 1 Basket M → Dhaka city | ৳1,550 | — | ৳70 | ৳1,620 |
| T3 | 3 Tote + Rug 2×3 → Dhaka (free ≥ ৳2,500) | ৳2,550 | — | Free | ৳2,550 |
| T4 | 1 Cushion cover → outside Dhaka | ৳350 | — | ৳130 | ৳480 |
| T5 | T2 cart + coupon JUTE10 | ৳1,550 | −৳155 | ৳70 | ৳1,465 |
| T6 | Bundle 'Eco Home Starter' → outside Dhaka | ৳1,350 | — | ৳130 | ৳1,480 |
| T7 | Laptop bag + Rug 3×5 → Dhaka suburbs | ৳3,850 | — | Free | ৳3,850 |
| T8 | Rug 2×3 + Handbag + Cushion = exactly ৳2,500 → free | ৳2,500 | — | Free | ৳2,500 |
| T9 | T8 cart + JUTE10 → drops below threshold, pays delivery | ৳2,500 | −৳250 | ৳70 | ৳2,320 |

## 6.2 B2B formula (custom-logo promo bag)

- qty < 50 → error “সর্বনিম্ন অর্ডার 50 পিস”

- unit = tier price (by qty band) + logo fee (if logo)

- total = unit × qty + setup fee (once per design, if logo);  deposit = round(total × 50%)

- Delivery for B2B is quoted separately by admin (weight/volume). If qty is just below a tier (e.g. 199), show a nudge: “আর ১টি যোগ করলে প্রতি পিস ৳১৬০”.

| # | Case | Unit | Total | 50% deposit |
| --- | --- | --- | --- | --- |
| Q1 | 100 promo bags, no logo | ৳180 | ৳18,000 | ৳9,000 |
| Q2 | 300 bags with logo | ৳185 | ৳57,000 | ৳28,500 |
| Q3 | 600 bags with logo | ৳165 | ৳1,00,500 | ৳50,250 |
| Q4 | 199 bags, no logo (tier edge) | ৳180 | ৳35,820 | ৳17,910 |
| Q5 | 200 bags, no logo (next tier – cheaper than 199! show nudge) | ৳160 | ৳32,000 | ৳16,000 |
| Q6 | 40 bags → below MOQ 50 | — | Error: BELOW_MOQ | — |

## 6.3 Edge cases

- Price changed while item in cart → quote endpoint returns new price + a notice ‘দাম পরিবর্তন হয়েছে’.

- Out of stock between cart and checkout → block that line, keep others.

- Invalid/expired coupon → message, totals unchanged.

- Rounding: whole taka only (Math.round) at each discount step.

- Quantity limits: B2C max 20 per line (bigger → suggest B2B form).

# 7. Payment & delivery

## 7.1 Payment methods (phase 1)

| Method | How | Rules |
| --- | --- | --- |
| Cash on Delivery (COD) | Courier collects cash | B2C only · order stays ‘pending’ until phone/SMS confirmation · COD limit ৳10,000 ⟨PLACEHOLDER⟩ · optional ‘advance delivery charge’ switch for outside Dhaka (off by default) |
| bKash / Nagad / Rocket / cards | SSLCommerz hosted checkout | Order → ‘confirmed’ only after server-side IPN validation (never trust browser redirect) · refunds via SSLCommerz panel |
| Bank transfer | B2B only | Admin marks deposit/balance paid after checking bank statement; upload receipt |

SSLCommerz: ৳25,500 one-time setup, 2.5% per transaction (3.5% AMEX) [S7]. Needs trade licence, e-TIN, bank account and a live website with Privacy, Refund, Terms, Contact pages. Alternative if budget is tight: direct bKash/Nagad merchant APIs (lower fees but two separate integrations) — see Open decisions.

## 7.2 Delivery

| Zone (বাংলা) | Fee | Time |
| --- | --- | --- |
| ঢাকা সিটি | ৳70 ⟨PLACEHOLDER⟩ | 1–2 days |
| ঢাকার আশেপাশে (গাজীপুর, নারায়ণগঞ্জ, সাভার, কেরানীগঞ্জ) | ৳100 ⟨PLACEHOLDER⟩ | 2–3 days |
| ঢাকার বাইরে | ৳130 ⟨PLACEHOLDER⟩ | 3–5 days |

- Free delivery when subtotal after discount ≥ ৳2,500 (B2C).

- Address form: name, phone (01XXXXXXXXX validation), division → district (all 64) → upazila/area (text), full address, note. Zone auto-selected from district (Dhaka district + city area → dhaka_city; Gazipur/Narayanganj/Savar/Keraniganj → dhaka_sub; rest → outside).

- Couriers: Steadfast / Pathao / RedX (manual booking phase 1, API phase 2). Courier rates in BD ≈ ৳55–70 inside Dhaka, ≈ ৳115+ to districts, COD charge 0–1% [S6].

- Returns: 3 days after delivery for damaged/wrong items with photo; custom-logo B2B items non-returnable except defects. ⟨PLACEHOLDER⟩

# 8. User journeys

### B2C web / app

- Lands from Facebook ad on product page (Bangla).

- Chooses variant, sees price + stock + delivery estimate.

- Adds to cart → mini-cart shows running total and ‘৳X more for free delivery’.

- Checkout: phone → OTP optional (guest allowed) → address (division/district dropdowns) → payment method.

- COD: order ‘pending’ → SMS + call → ‘confirmed’. Online: SSLCommerz → IPN → ‘confirmed’.

- Tracking page shows status timeline + courier tracking link; SMS at each status.

### B2B quote

- Corporate page → calculator (qty, logo yes/no) shows instant estimate.

- Submit form: company, contact, phone, email, qty, logo upload (PNG/SVG/PDF ≤ 10 MB), deadline, delivery address, notes.

- Admin reviews, adjusts price/delivery, sends quote (PDF + link).

- Customer accepts on link → pays 50% deposit (SSLCommerz or bank receipt upload).

- Production → mock-up approval (photo) → ready → balance paid → dispatch → completed.

### Staff daily routine

- Morning: order manager calls/SMS all ‘pending’ COD orders → confirm or cancel.

- Packing staff works the ‘confirmed’ queue (oldest first), marks ‘packing’.

- Order manager books courier, pastes tracking ID → ‘shipped’ (SMS auto).

- Evening: reconcile COD settlements from courier; mark ‘delivered’/‘returned’.

- B2B sales answers new quotes within 24h.

# 9. Website specification

## 9.1 Sitemap & URLs

| Page | URL | Notes |
| --- | --- | --- |
| Home | / | hero, categories, bestsellers, B2B banner, why jute, reviews, Instagram, newsletter |
| Shop / category | /shop, /shop/[category] | filters: category, price, colour, size; sort |
| Product | /p/[slug] | gallery, variants, price, stock, delivery estimate, care, reviews, related |
| Bundles | /bundles | bundle cards with saving |
| Corporate & bulk (B2B) | /corporate | calculator, use cases, past clients (real only), quote form |
| Cart | /cart | server quote, coupon, free-delivery progress |
| Checkout | /checkout | single page, mobile-first |
| Order success / tracking | /order/[id], /track | timeline; track by order ID + phone |
| Account | /account | orders, quotes, addresses, profile, delete account |
| Quote view | /quote/[token] | accept & pay deposit |
| About / Our artisans | /about | story, sourcing, impact (real photos) |
| Blog / Jute guide | /blog | SEO: care, gifting ideas, eco facts |
| Help | /faq, /contact, /shipping, /returns, /privacy, /terms | legal pages required by gateway |
| Admin | /admin/* | role-protected |
| 404 / 500 | — | friendly Bangla message + search |

## 9.2 Global layout

- Announcement bar: ‘৳২,৫০০+ অর্ডারে ফ্রি ডেলিভারি’ (text from settings).

- Header: logo, search, categories, Corporate link, language toggle বাংলা/EN, account, cart badge. Mobile: hamburger drawer + bottom nav (Home, Shop, Cart, Account).

- Footer (Forest green): about, links, contacts, payment logos (only enabled methods), social, trade-licence no.

- Floating WhatsApp button; toast notifications; search overlay with instant results.

## 9.3 Components

Button (primary green / secondary outline / quote terracotta), ProductCard, PriceTag (with calc line), VariantPicker (chips), QtyStepper, Badge (Handmade, Eco, Bestseller, Low stock), FreeDeliveryProgress, AddressForm (64-district select), OrderTimeline, QuoteCalculator, Rating stars, EmptyState, Skeleton, Modal, Drawer, Toast, LanguageToggle, Breadcrumbs, Pagination.

## 9.4 Non-functional requirements

| Area | Requirement |
| --- | --- |
| Performance | Lighthouse mobile ≥ 90; LCP < 2.5s on 4G; images WebP/AVIF via next/image; JS < 200 KB on first load |
| Accessibility | WCAG 2.1 AA; keyboard navigable; focus ring; alt text; form labels |
| Language | Bangla default, English toggle; prices with Bangla digits in Bangla mode (৳৪৫০), Latin in English |
| SEO | SSR/SSG pages, sitemap.xml, robots, Product + Organization + Breadcrumb JSON-LD, OG images |
| Security | HTTPS, RLS on all tables, rate limits on OTP/quote/checkout, CAPTCHA (Turnstile) on forms |
| Reliability | Daily DB backup, error tracking (Sentry), uptime monitor |

# 10. Build approach with Perplexity Computer

Why this stack Perplexity Computer is an AI agent that can write code and build & deploy websites in a session; in reviews it pushes code to GitHub and deploys to Vercel [S10][S11]. So we pick the stack it handles best: Next.js (TypeScript) on Vercel + Supabase (database, login, file storage). One database serves website, admin and the Flutter app. Reviewers note weaknesses: no live preview, slower debug loop, credit costs [S11]. Mitigation: small phases, one clear prompt per phase, you test on the Vercel preview link after each phase, code always saved in YOUR GitHub.

## 10.1 Workflow

- Owner: create GitHub, Vercel, Supabase accounts (your email = you own everything).

- Give Perplexity the SPEC.json + Prompt Pack; run Prompt 0 (plan) → approve.

- Run one prompt per phase (design system → pages → cart/checkout → admin → payments → QA).

- After each phase: open the Vercel preview, test with the checklist, send fix prompts.

- Commit is automatic in GitHub; tag a release after every approved phase.

- Go live: connect domain, switch SSLCommerz from sandbox to live.

## 10.2 Alternative (open decision)

If you prefer editing products yourself in a familiar dashboard without code, WordPress + WooCommerce is the alternative. Perplexity can still create the design, but hosting/plugins become manual work. Recommendation: stay with Next.js + Supabase because Perplexity deploys it directly and the custom admin will be simpler for staff.

# 11. Architecture, hosting & services

| Layer | Choice | Notes / cost |
| --- | --- | --- |
| Code | GitHub private repo | Free |
| Web app + API + admin | Next.js 15+ App Router, TypeScript, Tailwind CSS, shadcn/ui | Hosted on Vercel — commercial use needs Pro plan (verify) ≈ US$20/mo |
| Database/Auth/Storage | Supabase Postgres + Auth + Storage | Free tier for testing; Pro ≈ US$25/mo for live (verify) |
| Payments | SSLCommerz (bKash/Nagad/Rocket/cards) + COD | ৳25,500 setup + 2.5% |
| SMS / OTP | BD SMS provider (⟨PLACEHOLDER⟩) via Supabase Send-SMS hook or custom OTP API | ≈ ৳0.25–0.50/SMS (verify) |
| Email | Resend / Brevo (order + quote emails) | Free tier |
| Images | Supabase Storage + next/image | — |
| Error & uptime | Sentry + UptimeRobot | Free tiers |
| Analytics | GA4 + Meta Pixel + Conversions API | Free |
| Mobile | Flutter (Android + iOS) using the same /api/v1 | Codemagic for iOS builds without a Mac |

## 11.1 Repository layout

- /web  – Next.js app (storefront, admin, api/v1)

- /web/lib/pricing.ts  – the ONLY price calculator (+ pricing.test.ts with §6 examples)

- /supabase  – migrations (schema.sql), seed.sql, RLS policies

- /app  – Flutter project

- /docs  – SPEC.json, PRD, DECISIONS.md, CHANGELOG.md, prompts/

# 12. Database (Supabase Postgres)

| Table | Key columns |
| --- | --- |
| profiles | id (auth uid), name, phone, email, role (customer¦owner¦order_manager¦packer¦b2b_sales), lang, created_at |
| addresses | id, user_id, name, phone, division, district, area, line, zone, is_default |
| categories | id, slug, name_bn, name_en, sort, image |
| products | id, slug, category_id, name_bn/en, desc_bn/en, care_bn/en, dims, weight_g, handmade, lead_time, active, seo fields |
| variants | id, product_id, key, label_bn/en, price, compare_at, sku, stock, active |
| product_images | id, product_id, variant_id?, url, alt_bn/en, sort |
| bundles / bundle_items | id, name, discount_pct, active / bundle_id, variant_id, qty |
| coupons | code, type, value, min_subtotal, starts, ends, usage_limit, used |
| settings | key → json: delivery_zones, free_threshold, cod_limit, b2b_tiers, logo_fee, setup_fee, deposit_pct, moq, contact, announcement |
| orders | id, number (PK-2026-00001), user_id?, phone, address json, zone, payment_method, payment_status, status, subtotal, discount, delivery, total, coupon, courier, tracking_id, notes, created_at |
| order_items | order_id, variant_id, name snapshot, unit_price snapshot, qty, line_total |
| order_events | order_id, from, to, by_user, note, at (audit trail) |
| payments | id, order_id¦quote_id, gateway, tran_id, val_id, amount, status, raw json |
| quotes | id, number, company, contact, phone, email, qty, logo, logo_file, deadline, address, status, unit, setup_fee, delivery, total, deposit, token, valid_until |
| reviews | product_id, user_id, rating, text, photo, approved |
| otp_requests | phone, code_hash, expires_at, attempts |

Row Level Security: customers read/write only their own rows; staff roles via a `has_role()` SQL function; settings and prices writable by owner only. Price calculation runs in a server route with the service key — the key never goes to the browser or app.

# 13. App / public API  (/api/v1)

| Method & path | Purpose | Auth |
| --- | --- | --- |
| GET /catalog/categories · /catalog/products?cat=&q=&page= | listing | public |
| GET /catalog/products/{slug} | detail + variants + images | public |
| POST /cart/quote | server price calculation {lines, bundles, coupon, zone} → {lines, subtotal, discount, delivery, total, notices} | public |
| POST /orders | create order (recalculates; Idempotency-Key header) | public/JWT |
| GET /orders · /orders/{id} | my orders / detail + timeline | JWT |
| POST /track | {number, phone} → status | public, rate-limited |
| POST /payments/sslcommerz/init · /ipn | start payment · gateway callback (validate with SSLCommerz API) | JWT/server |
| POST /b2b/estimate · /b2b/quotes | calculator · submit quote request | public |
| GET /b2b/quotes/{token} · POST …/accept | view & accept quote | token |
| POST /auth/otp/send · /auth/otp/verify | phone login | public, rate-limited |
| GET/PUT /me · DELETE /me | profile · account deletion | JWT |
| POST /devices | register FCM push token | JWT |

Example: POST /api/v1/cart/quote  { "lines":[{"variant":"P01-natural","qty":2},{"variant":"P05-M","qty":1}], "zone":"dhaka_city" }  →  { "subtotal":1550, "discount":0, "delivery":70, "total":1620, "calc":["২ × ৳৪৫০ = ৳৯০০","১ × ৳৬৫০ = ৳৬৫০"] }

Errors: { "error": { "code": "BELOW_MOQ", "message_bn": "…", "message_en": "…" } } with HTTP 4xx. Rate limits on OTP (3/10 min/phone), track (10/min/IP), quotes (5/hour/IP).

# 14. Admin panel & operations SOP

| Screen | Features |
| --- | --- |
| Dashboard | today’s orders by status, pending COD to confirm, revenue (7/30 days), low stock, new quotes |
| Orders | filter by status/date/zone/payment, detail, change status (writes order_events + triggers SMS), courier + tracking, print invoice & packing slip, call/WhatsApp button |
| Packing queue | only ‘confirmed’ orders, big buttons, mark ‘packing’ → ready to ship |
| Products | CRUD, variants, images drag-sort, stock, bulk price edit (CSV import/export) |
| Bundles & coupons | CRUD, usage stats |
| Quotes (B2B) | pipeline board by status, edit price, generate PDF quote, send link, record payments, production notes, mock-up photo upload |
| Customers | list, orders, notes, block (fake-order) flag |
| Settings | delivery zones & fees, free threshold, COD limit, B2B tiers/fees, contacts, announcement text, payment methods on/off |
| Staff | invite by email/phone, assign role |
| Reports | sales by product/category/zone, COD success rate, CSV export |

## SOP — fake COD protection

- Call every COD order before packing; 2 missed calls + SMS → cancel after 24h.

- Flag phone numbers with ≥ 2 returned orders; require advance delivery charge for them.

- Orders above COD limit must pay online.

# 15. Mobile app (Flutter)

| Topic | Decision |
| --- | --- |
| Framework | Flutter (one code for Android + iOS); Perplexity writes the code into /app in the same GitHub repo |
| Packages | Riverpod, go_router, dio (+auth refresh), freezed/json_serializable, flutter_secure_storage, firebase_messaging, crashlytics, cached_network_image, intl + ARB (bn, en) |
| Data | Only /api/v1 — no Supabase service key in app; prices always from /cart/quote |
| Screens | Splash, Home, Categories, Search, Product, Cart, Checkout (address + payment), SSLCommerz webview/SDK, Order success, Orders + tracking, B2B quote, Account, Addresses, Language, Delete account, Offline/error states |
| Push | Order status changes, offers (opt-in) |
| Order | Website first → Android (Play) → iOS (App Store) |

## Store rules to plan for

- Google Play: US$25 one-time. New personal accounts must run a closed test with at least 12 testers for 14 continuous days before production [S12]. Organization account (needs D-U-N-S) avoids this. Also: Data safety form, privacy policy URL, in-app + web account deletion, target API level.

- Apple: US$99/year; physical goods may use external payments (SSLCommerz/COD) — no IAP needed; app must be more than a web wrapper; in-app account deletion; demo login for reviewer. Build iOS via Codemagic if you have no Mac. (Verify current rules at signup.)

- Start collecting 12+ Android testers (friends, family, customers) from week 4.

# 16. Notifications

| Event | SMS | Email | Push | Template (বাংলা) |
| --- | --- | --- | --- | --- |
| Order placed (COD) | ✔ | ✔ | ✔ | PaatKotha: অর্ডার #{no} পেয়েছি, মোট ৳{total}। কনফার্ম করতে আমরা কল করবো। |
| Order confirmed / paid | ✔ | ✔ | ✔ | অর্ডার #{no} কনফার্ম হয়েছে। ধন্যবাদ! |
| Shipped | ✔ | ✔ | ✔ | অর্ডার #{no} {courier}-এ পাঠানো হয়েছে। ট্র্যাক: {link} |
| Delivered | — | ✔ | ✔ | পণ্য পেয়েছেন? রিভিউ দিন: {link} |
| Cancelled | ✔ | ✔ | ✔ | অর্ডার #{no} বাতিল হয়েছে। প্রশ্ন থাকলে কল: {phone} |
| Quote sent | ✔ | ✔ | — | কোটেশন #{no} তৈরি: {link} (মেয়াদ {date}) |
| Deposit received | ✔ | ✔ | — | অগ্রিম ৳{amount} পেয়েছি, প্রোডাকশন শুরু। |
| Admin: new order/quote | — | ✔ | — | internal email + dashboard badge |

# 17. Analytics, SEO & marketing

- Events: view_item, add_to_cart, begin_checkout, add_payment_info, purchase (value, method), generate_lead (B2B quote), search, sign_up.

- Meta Pixel + Conversions API (server) for Facebook/Instagram ads — main BD channel.

- SEO keywords (bn/en): পাটের ব্যাগ, পাটের পণ্য, jute bag Bangladesh, custom jute bag with logo, jute corporate gift, jute basket Dhaka.

- Content: product care guide, ‘Why jute’, gift guides for Eid/Boishakh/weddings, corporate case studies (real only).

- Channels: Facebook page + shop, Instagram reels (making-of videos), WhatsApp Business catalog, Google Business Profile, LinkedIn for B2B, later Daraz listing.

- Launch offer: JUTE10 (10% off) ⟨PLACEHOLDER⟩; free delivery threshold ৳2,500.

# 18. Security, privacy & legal pages

- Secrets (Supabase service key, SSLCommerz store password, SMS API key) only in Vercel environment variables — never in code, chat or the app.

- Supabase RLS on every table; admin routes check role on the server.

- SSLCommerz: validate every payment via the validation API + amount match + idempotent order update.

- Rate limit + Turnstile CAPTCHA on OTP, checkout, quote, track.

- Personal data: phone/address only for delivery; account deletion removes profile and anonymises orders.

- Required pages: Privacy Policy, Terms, Refund & Return, Shipping, Contact (with trade licence no. and address).

- Daily Supabase backups; test a restore once before launch.

# 19. QA test cases

| # | Test | Expected |
| --- | --- | --- |
| QA1 | All 15 pricing examples (§6) through /cart/quote and UI | Exact totals |
| QA2 | Admin changes Tote price 450→500; open cart | New price shown + notice; old orders unchanged |
| QA3 | Change free threshold to ৳3,000 in settings | T3 cart now pays ৳70 |
| QA4 | COD order → confirm → packing → shipped → delivered | Statuses, SMS each step, audit log |
| QA5 | SSLCommerz sandbox success / fail / cancel | Only success confirms order; IPN idempotent |
| QA6 | Tamper price in browser request | Server ignores; total unchanged |
| QA7 | B2B 40 pcs | BELOW_MOQ message |
| QA8 | Quote accept + deposit | Status deposit_paid; amount = 50% |
| QA9 | Packer logs in | Sees only packing queue; cannot see settings |
| QA10 | Mobile 360px, 768px, 1280px; Bangla + English | No overflow; digits correct |
| QA11 | Keyboard only checkout | Possible; focus visible |
| QA12 | Lighthouse mobile home/product/checkout | Perf ≥ 90, A11y ≥ 95 |
| QA13 | Delete account | Profile removed; can’t log in |
| QA14 | OTP brute force (6 wrong codes) | Locked for 10 min |

# 20. Launch checklists

### Website

- Domain connected + HTTPS

- Real product photos & prices for all launch products

- Legal pages published

- SSLCommerz live credentials + test ৳10 payment + refund

- SMS provider live + sender ID

- GA4, Pixel, CAPI verified

- Sitemap submitted to Google Search Console

- Backups + Sentry + uptime alerts on

- Staff accounts created & trained

- 10 friends place real test orders (COD + online)

### Google Play

- Developer account (personal or organization)

- Privacy policy + account deletion URL

- Data safety form

- App icon, feature graphic, 4–8 screenshots (bn/en)

- Closed test 12+ testers × 14 days (personal account)

- Signed AAB; keep keystore + passwords safe (never in GitHub)

### App Store

- Apple Developer Program

- Codemagic workflow + certificates

- Review notes + demo account

- Screenshots 6.7" & 6.5"

- Privacy nutrition labels

# 21. Roadmap (week by week)

| Week | Work | Who |
| --- | --- | --- |
| 0 | Trade licence, e-TIN, bank; apply SSLCommerz/bKash merchant; pick name + domain; supplier samples & costing; photo shoot plan | Owner |
| 1 | Perplexity: plan + design system + home + shop + product pages (mock data) | Perplexity + owner review |
| 2 | Supabase schema, real catalog, cart + server quote + checkout (COD), order tracking | Perplexity |
| 3 | Admin panel, roles, packing queue, SMS, B2B calculator + quotes | Perplexity |
| 4 | SSLCommerz sandbox, emails, SEO, legal pages, analytics; start recruiting 12 Android testers | Perplexity + owner |
| 5 | QA (§19), real photos/content, staff training, soft launch to friends | Owner + Perplexity |
| 6 | Public launch + ads; SSLCommerz live | Owner |
| 7–8 | Flutter app build (Android) + closed testing starts | Perplexity |
| 9–10 | Closed test 14 days → Play production; courier API | Owner + Perplexity |
| 11–13 | iOS build via Codemagic → App Store review | Perplexity + owner |
| Later | Export catalogue (EN), loyalty, reviews with photos, Daraz listing | — |

# 22. Cost items

| Item | Cost | Type |
| --- | --- | --- |
| Perplexity plan with Computer | Pro ≈ US$20/mo (credit-limited) · Max US$200/mo + credits [S10][S11] — verify | Monthly |
| Domain .com / .com.bd | ⟨PLACEHOLDER⟩ | Yearly |
| Vercel Pro | ≈ US$20/mo (verify) | Monthly |
| Supabase Pro | ≈ US$25/mo (verify) | Monthly |
| SSLCommerz | ৳25,500 setup + 2.5%/txn [S7] | One-time + per sale |
| SMS | ⟨PLACEHOLDER⟩ (≈ ৳0.25–0.50 each, verify) | Usage |
| Google Play | US$25 | One-time |
| Apple Developer | US$99 | Yearly |
| Codemagic (iOS builds) | Free tier minutes; paid if exceeded (verify) | Usage |
| Photography | ⟨PLACEHOLDER⟩ | One-time |
| Initial stock | ⟨PLACEHOLDER⟩ | One-time |
| Ads (Facebook/Instagram) | ⟨PLACEHOLDER⟩ suggest ৳15,000–30,000 first month | Monthly |

# 23. Inputs needed from you  /  আপনাকে যা দিতে হবে

- Final brand name, logo (SVG/PNG), domain.

- Real product list with supplier cost → final prices (§5).

- Product photos (5 per product) and short descriptions.

- Delivery fees & courier accounts (Steadfast/Pathao/RedX).

- Business documents for SSLCommerz; bank account.

- SMS provider account + sender ID.

- Contact phone, WhatsApp, email, address, trade-licence number.

- Return/refund policy decisions.

- 12+ Android testers (names + Gmail).

# 24. Decisions & open questions

## Decided

| # | Decision |
| --- | --- |
| D1 | Model: B2C retail + B2B bulk/custom quotes |
| D2 | Payments phase 1: COD + SSLCommerz (bKash, Nagad, Rocket, cards); B2B also bank transfer |
| D3 | Builder: Perplexity Computer; owner gets PRD, SPEC.json, prompt pack, playbook |
| D4 | Brand: suggested name + palette as placeholders |
| D5 | Stack: Next.js + Supabase on Vercel; Flutter app on same API |
| D6 | Website → Android → iOS |

## Open (with recommendation)

| Question | Recommendation |
| --- | --- |
| SSLCommerz (one integration, ৳25,500) vs direct bKash + Nagad APIs? | SSLCommerz — one integration covers all wallets + cards |
| Google Play personal vs organization account? | Personal now (start 12 testers early); organization when you get D-U-N-S |
| Advance delivery charge for outside-Dhaka COD? | Off at launch; switch on if return rate > 15% |
| Own stock vs made-to-order from artisans? | Stock the top 5 bestsellers; others made-to-order with lead time |
| Brand name | Check availability of PaatKotha first |

# 25. Sources

[S1] DHL — Bangladesh jute exports & global demand: https://www.dhl.com/discover/en-bd/e-commerce-advice/e-commerce-sector-guides/bangladesh-jute-exports-and-global-demand

[S2] The Business Standard — FY26 exports: https://www.tbsnews.net/economy/exports-slip-058-48b-fy26-despite-june-rebound-1478001

[S3] Financial Express — 282 diversified jute products: https://thefinancialexpress.com.bd/trade/282-jute-products-added-to-list-of-diversified-items-1602131568

[S4] Jago News — FY27 export incentives: https://www.jagonews24.com/en/biz-econ/news/94040

[S5] Mongabay — Jute loses ground to plastic (Aug 2026): https://news.mongabay.com/2026/08/jute-loses-ground-to-plastic-despite-bangladeshs-packaging-law/

[S6] Banikh — Courier guide 2026: https://banikh.com/en/blog/best-courier-for-online-business-bangladesh

[S7] SSLCommerz pricing: https://sslcommerz.com/pricing/

[S8] JDPC entrepreneur list: https://jdpc.portal.gov.bd

[S9] FM Associates — setting up a jute business: https://www.fmassociatesbd.com/doing-business/how-to-setup-jute-business-in-bangladesh-doing-business-in-bangladesh

[S10] Perplexity changelog — Computer for Pro (13 Mar 2026): https://www.perplexity.ai/changelog/what-we-shipped---march-13-2026

[S11] Builder.io — Perplexity Computer review: https://www.builder.io/blog/perplexity-computer

[S12] Google Play 12 testers / 14 days guide: https://www.testerscommunity.com/google-play-closed-testing